## Slide 1: SDLC verses STLC

## Slide 2: What SDLC?
Software Development Life Cycle (SDLC) defines all the standard phases which are involved during the software development process. SDLC life cycle is a process of developing software through a phased manner in the following order

## Slide 3
Requirements Gathering
Design the software
Build the Software
Test
Deployment
Maintenance.

## Slide 4: What is STLC?
Software Testing Life Cycle (STLC) is the testing process that is executed in a well-planned manner. In the STLC process, various activities are carried out to improve the quality of the product. However, STLC phases only deal with testing and detecting errors but not development itself.

## Slide 5
Different companies define different phases in STLC. However, generic Software Test Life Cycle has the following stages.
Requirement Analysis
Test Planning
Test Development
Test Environment Setup
Test Execution & Closure

## Slide 6: Why Use SDLC?
Here, are some prime reasons for using SDLC method:
It aims to produce a high-quality software system which helps you to meet the customer expectations
A formal review is created after completion of every stage that provides optimum management control.
SDLC helps you to create considerable system documentation
It produces many intermediate products which can be reviewed to verify whether they can meet the user’s needs and are according to the stated requirement.
SDLC helps you to ensures that system requirements can be traced back to stated business requirements
Every phase has a specific deliverable, entry and exit criteria
Development stages go one by one which is an ideal option for the small or mid-sized projects where requirements are clear

## Slide 7: Why STLC?
STLC helps make the testing process more sophisticated, consistent and effective
You can include milestones and deliverables for each step of the project
Easy to understand and implement even if the model is expanded to various levels
Time constraints are strongly built in project formulation
Each module of the project is tested before the beginning of the another module
The requirement of the specific project is measured against the actual result

## Slide 8: STLC
STLC Model Phases Requirement Analysis
Test Planning
Test case development
Test Environment setup
Test Execution
Test Cycle closure

## Slide 9: Requirement Phase Testing
Requirement Phase Testing also known as Requirement Analysis in which test team studies the requirements from a testing point of view to identify testable requirements and the QA team may interact with various stakeholders to understand requirements in detail. Requirements could be either functional or non-functional. Automation feasibility for the testing project is also done in this stage.
Activities in Requirement Phase Testing
Identify types of tests to be performed.
Gather details about testing priorities and focus.
Prepare Requirement Traceability Matrix (RTM).
Identify test environment details where testing is supposed to be carried out.
Automation feasibility analysis (if required).
Deliverables of Requirement Phase Testing
RTM
Automation feasibility report. (if applicable)

## Slide 10: Test Planning in STLC
Test Planning in STLC is a phase in which a Senior QA manager determines the test plan strategy along with efforts and cost estimates for the project. Moreover, the resources, test environment, test limitations and the testing schedule are also determined. The Test Plan gets prepared and finalized in the same phase.
Test Planning Activities
Preparation of test plan/strategy document for various types of testing
Test tool selection
Test effort estimation
Resource planning and determining roles and responsibilities.
Training requirement
Deliverables of Test Planning
Test plan/strategy document.
Effort estimation document.

## Slide 11: Test Case Development Phase
The Test Case Development Phase involves the creation, verification and rework of test cases & test scripts after the test plan is ready. Initially, the Test data is identified then created and reviewed and then reworked based on the preconditions. Then the QA team starts the development process of test cases for individual units.
Test Case Development Activities
Create test cases, automation scripts (if applicable)
Review and baseline test cases and scripts
Create test data (If Test Environment is available)
Deliverables of Test Case Development
Test cases/scripts
Test data

## Slide 12: Test Environment Setup
Test Environment Setup decides the software and hardware conditions under which a work product is tested. It is one of the critical aspects of the testing process and can be done in parallel with the Test Case Development Phase. Test team may not be involved in this activity if the development team provides the test environment. The test team is required to do a readiness check (smoke testing) of the given environment.
Test Environment Setup Activities
Understand the required architecture, environment set-up and prepare hardware and software requirement list for the Test Environment.
Setup test Environment and test data
Perform smoke test on the build
Deliverables of Test Environment Setup
Environment ready with test data set up
Smoke Test Results.

## Slide 13: Test Execution Phase
Test Execution Phase is carried out by the testers in which testing of the software build is done based on test plans and test cases prepared. The process consists of test script execution, test script maintenance and bug reporting. If bugs are reported then it is reverted back to development team for correction and retesting will be performed.
Test Execution Activities
Execute tests as per plan
Document test results, and log defects for failed cases
Map defects to test cases in RTM
Retest the Defect fixes
Track the defects to closure
Deliverables of Test Execution
Completed RTM with the execution status
Test cases updated with results
Defect reports

## Slide 14: Test Cycle Closure
Test Cycle Closure phase is completion of test execution which involves several activities like test completion reporting, collection of test completion matrices and test results. Testing team members meet, discuss and analyze testing artifacts to identify strategies that have to be implemented in future, taking lessons from current test cycle. The idea is to remove process bottlenecks for future test cycles.
Test Cycle Closure Activities
Evaluate cycle completion criteria based on Time, Test coverage, Cost,Software, Critical Business Objectives, Quality
Prepare test metrics based on the above parameters.
Document the learning out of the project
Prepare Test closure report
Qualitative and quantitative reporting of quality of the work product to the customer.
Test result analysis to find out the defect distribution by type and severity.
Deliverables of Test Cycle Closure
Test Closure report
Test metrics

## Slide 15
Parameter | SDLC | STLC
Origin | Development Life Cycle | Testing Life Cycle
Objective | The main object of SDLC life cycle is to complete successful development of the software including testing and other phases. | The only objective of the STLC phase is testing.
Requirement Gathering | In SDLC the business analyst gathers the requirements and create Development Plan | In STLC, the QA team analyze requirement documents like functional and non-functional documents and create System Test Plan
High & Low-Level Design | In SDLC, the development team creates the high and low-level design plans | In STLC, the test analyst creates the Integration Test Plan
Coding | The real code is developed, and actual work takes place as per the design documents. | The testing team prepares the test environment and executes them
Maintenance | SDLC phase also includes post-deployment supports and updates. | Testers, execute regression suits, usually automation scripts to check maintenance code deployed.

## Slide 16: Features of SDLC
The model structure & functions are well documented, and the tested result is readily available
The project can be completed step by step before another project begun. Project units are distinct and easily identifiable.
Risk management is integral to the model and is handled efficiently.
The project can be designed so that the pieces should be sourced

## Slide 17: Features of STLC
STLC analyze system requirements collected from clients and stakeholders
Helps you to create traceability Matrix
Identify the testing technique and testing types
Prioritize the feature which should be primarily targeted on the test
You can Analyze the Automation feasibility with STLC
Identify the information about the testing environment where the actual test should be executed